# ENVIRONMENTAL AND SOCIAL MANAGEMENT PLAN (ESMP) – Berbera Veterinary Laboratory

Table 4: Environmental and Social Management Plan Matrix (During Construction Phase)

| WB ESS | E&S Risks and Impacts | Mitigation Measures |  |  | Responsibility for Implementation | Timing for Mitigation | Budget for mitigation (in USD) | Monitoring Indicators | Monitoring Responsibility | Monitoring Frequency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ESS1: Assessment and management of Environmental and social risk and impacts |  |  |  |  |  |  |  |  |  |  |
|  | Risk of poor implementation of the mitigation measures and adherence to the set standards and procedures | Sensitize the contractor on E&S risk assessment and implementation of mitigation measures Provide training to the contractor and E&S teams working on the subprojects on understanding and implementing ESMP and requirements of WB’s ESF and WBG’s EHSGs. Raise awareness of workers (including subcontractors, temporary workers, and drivers) regarding the implementation of the OH&S and ESMP tailored to the project scope, through toolbox talks and other platforms |  |  | PCU & Contractor | Before the beginning of construction activity | -Cost of training to be conducted by the PCU is included in the project/ operational cost. -Cost incurred by the contractor is included in its budget | # of awareness sessions provided to the contractor # of training sessions provided to workers | PCU Social and Environmental Safeguard including GBV Specialists | Before the beginning of construction activity |
|  | Lack of notice before the start of construction | Provide notification through consultations/meetings with the VDC regional MoLRD representatives and other stakeholders Post it on notice boards in common areas or establish appropriate signposts for notice |  |  | MoLRD and Contractor | Before the beginning of construction activity | Included in the contractor’s budget | # of meetings/ awareness raising sessions conducted # of notifications on the notice board/ signposts erected | PCU Social Safeguards Specialists | Before the beginning of construction activity |
|  | ESS 2: Labour and Working Conditions |  |  |  |  |  |  |  |  |  |
|  | Risks of child and forced labour | Awareness raising on child labour crimes will be conducted through training and posters Contractor to maintain staff records, minimum age for workers to be set at 18 years Implementation of GRM to ensure their voices / complaints are heard |  |  | PCU / Contractor | Before and during the construction activity | Included in Contractor’s budget | # Labour register showing age and sex of persons # of workers’ grievances filed and of GRM cases filed, resolved or pending Records of cases of child and forced labour reported | PCU Social Safeguards Specialist | Prior to commencement of activity and during construction activities (Monthly visit) |
|  | Labor and working conditions are not in compliance with WB and Somaliland legislations | Implement the LMP and ensure the construction is implemented in a safe and disciplined manner designed to minimize impacts on workers in the construction site and the environment. Listing of all staff and titles, new hires and departures Provide necessary personal protective equipment (PPE) to all field workers and conduct training on the use of PPE Grievance Mechanism and hotlines introduced to the workers |  |  | Contractor | Before and during the construction activity | Included in contractor’s staff costs | Availability of register and logbook # of PPEs provided to workers # of training on the use of PPEs provided % of workers with appropriate PPE # of grievances and/or incidents reported | PCU Social Safeguards Specialist | Prior to commencement of the activity and during construction (Monthly) |
|  | Exposure of labour to physical hazards on the project site, including injury | Undertake safety precautions to address safety hazards for workers and staff, including safety/warning signage, safety barriers around the construction site, and safe driving practices. Provide necessary personal protective equipment (PPE) to all construction workers Provide safety training in the management of hazards identified |  |  | Contractor | Before and during the construction activity | Included in contractor’s staff costs | # of regular safety training provided # of PPEs provided to construction workers % of workers with appropriate PPE # of OHS incident reported | PCU Social Safeguards Specialist | Monthly |
|  | Exposure of workers to extreme heat and heat-related illnesses due to the hot climatic conditions in Berbera. | Schedule physically demanding construction activities during the cooler morning and late afternoon hours. Provide adequate shaded rest areas at the construction site. Ensure continuous access to safe drinking water and encourage frequent hydration. Enforce regular rest breaks (for instance every 3 hours), particularly during periods of extreme heat. Train workers and include heat stress prevention measures in toolbox talks and the Occupational Health and Safety (OHS) Plan. |  |  | Contractor | During the construction | Included in contractor’s staff costs | Shaded rest areas established. Availability of drinking water at the construction site # of heat stress awareness/toolbox sessions conducted. # of reported heat-related illnesses or incidents. | PCU Environmental and Social Safeguards Specialists. | Monthly |
|  | Delayed payment or underpayment of workers, leading to complaints and conflict | Ensure provision of timely and equitable payment system Provide labour rights orientation training to workers Establish GM system for workers and introduce them to workers |  |  | Contractor | Before and during the construction activity | Included in contractor’s staff costs | Record of daily payment and appropriate measures taken for delayed payments # of grievances received # of Labor rights training conducted | PCU Social Safeguards Specialist | Monthly |
|  | Discrimination against women and vulnerable groups in employment | Provide the orientation of the labour management procedure guideline to the contractor Implement the LMP and comply with WB labour procedures Grievance Mechanism and hotlines disseminated |  |  | Contractor/PCU Social Safeguard Specialist | Before the commencement of the construction activity | Included in contractor’s staff costs Cost of training to be conducted by the PCU is included in the project/ operational cost. | # of orientation training on labour management procedures conducted # of women and vulnerable group workers # of grievances received | PCU Social Safeguards Specialist | Monthly |
|  | ESS 3: Resource Efficiency and Pollution Prevention and Management |  |  |  |  |  |  |  |  |  |
|  | Lack of management and disposal of waste material generated from construction activities | Establish appropriate designated pathways and sites for disposal of solid waste shall be identified consistently with the local and international requirements Provide waste collection tools for temporary storage of solid waste. Regular collection and disposal of generated solid waste at designated and authorized disposal sites in consistence with the local and international requirements including WBG General EHS Guidelines. Reuse and recycling of the waste generated should be prioritized Ensure mechanisms exist for community to bring forth any complaints/feedback concerning the waste disposal by the contractor |  |  | Contractor | During the construction activities | Included in Contractor’s budget | # of the waste collection tools provided for temporary storage of the solid waste # of waste collection activities conducted/ frequency (daily/in two days/weekly) Records of amount of solid waste re-used, recycled, disposed, where and when # of grievances filed related to Waste management | PCU Environmental Specialist | Monthly |
|  | Dust Generation and air pollution | Dust control measures should be employed during the construction such as regular water spraying of the ground Wear PPE (including safety glasses and gloves and dust masks). Ensure all workers wear appropriate personal protective equipment (PPE), like masks and respirators |  |  | Contractor | During the construction activities | Included in Contractor’s budget | # of dust suppression measures applied (e.g., water spraying) # of PPEs provided to construction workers (including dust masks) % of workers with appropriate PPE | PCU Environmental Specialist | Monthly |
|  | Increased levels of noise from the construction machinery that can produce noise | Selecting equipment with lower noise emissions Provide hearing protection where necessary (when sound level over 8 hours reaches 85 dB(A)) Confining the usage of high machinery to non-working/resting hours No noise is allowed from machinery if used during evening hours in areas nearby residential houses |  |  | Contractor | During the construction activities | Included in Contractor’s budget | # of hearing protection equipment used # of noise/vibration-related complaints received from staff or nearby residents | PCU Environmental Specialist | Monthly |
|  | ESS 4: Community Health and Safety |  |  |  |  |  |  |  |  |  |
|  | Increased GBV/SEAH cases | Implementation and monitoring of GBV/ SEAH Action Plan All workers to sign CoCs Conduct awareness sessions for both contractors and workers on GBV/SEAH prevention and reporting. Dedicated reporting channel for victims through Project GRM |  |  | Contractor/ PCU-Gender Specialist | During the construction activity | -Included in the contractor’s budget -Cost of training to be conducted by the PCU is included in the project/ operational cost. | # of GBV-related awareness sessions held % of workers who signed the CoC # of GBV-related grievances recorded # of GBV-related incidents reported | PCU- GBV Specialist | Monthly |
|  | Traffic and road safety risks | Prepare appropriate traffic-management arrangements Avoid unnecessary obstruction of surrounding roads Set and enforce speed limits for vehicles Schedule deliveries to minimize risks Provide signs and traffic control measures |  |  | Contractor | Throughout construction | -Included in the contractor’s budget | # of traffic/pedestrian incidents reported. vehicle/driver records Traffic-control/signage measures available where required. # of traffic/access complaints received. | PCU – Social Safeguards Specialist | Monthly |
|  | Fire and emergency incidents | Develop emergency preparedness and response procedures provide suitable fire extinguishers and first-aid equipment safely store fuels/flammable materials Provide emergency contacts and/or put it in a visible location Train workers on workplace safety and fire prevention |  |  |  |  |  |  |  |  |
|  | ESS 5: Land Acquisition, Restrictions of Land Use and Involuntary Resettlement |  |  |  |  |  |  |  |  |  |
|  | Legal permits of land or infrastructure ownership issues | All legally required permits shall be acquired from the Ministry of Land and Public Works (land & infrastructure ownership and construction permission) |  |  | PCU Safeguarding Team | Prior to commencement of construction | No additional cost required | Required paper of land or infrastructure ownership received | PCU Safeguarding Team | Before the start of the construction |
|  | ESS 6: Biodiversity Conservation and Sustainable Management of Living Natural Resources |  |  |  |  |  |  |  |  |  |
|  | Removal of indigenous trees/ vegetation and ecosystem disruption | At the construction site, there are scattered shrubs and a few small trees commonly found in the hot and coastal environments. Trees and shrubs will be re-planted in the compound after the construction to replace those removed or harmed |  |  | Contractor / MoLRD | During and after construction activities | Included in the contractor’s budget | # of trees re-planted after construction | PCU Environmental Safeguards Specialist / MoLRD | During and after the construction activities |
|  | ESS 8: Cultural, Historical, and Archaeological Important Sites |  |  |  |  |  |  |  |  |  |
|  | Risk of accidental discovery and potential damage to archaeological, historical, cultural, religious, or other cultural heritage materials during excavation and other ground-disturbing activities. | Develop and implement a Chance Finds Procedure as part of the Contractor's C-ESMP before commencement of excavation, or other ground-disturbing activities. If cultural heritage material is discovered, do not remove, relocate, damage, or otherwise interfere with the material discovered until it has been assessed and appropriate instructions have been provided. Resume work in the affected area only after clearance/authorization has been provided in accordance with the Chance Finds Procedure and applicable requirements. Provide toolbox talks/awareness training to workers on recognizing potential cultural heritage finds and the procedures to follow if a chance find is encountered. |  |  | Contractor | Before and during excavation, and other ground-disturbing works | Included in Contractor's budget | Chance Finds Procedure prepared and included in the C-ESMP; # of awareness raising conducted and number of workers sensitized; # of chance finds reported; Record of appropriate action taken, where applicable | PCU Environmental & Social Safeguards Specialists | Monthly and whenever chance finds occur |
|  | ESS 10: Stakeholder Engagement and Information Disclosure |  |  |  |  |  |  |  |  |  |
|  | Lack of information disclosure leading to lack of transparency and suspicions of mismanagement of the sub project | Implementation of Project SEP on stakeholder engagement especially those living around the vicinity. Conduct consultations, providing information on the sub-project |  |  | Contractor | Before starting the construction activities | -Included in the contractor’s budget | # of consultations conducted | PCU- Social Safeguards Specialist | Before starting the construction activities |
|  | Risks of lack of information on access to GRM leading to lack of accountability | Awareness raising on GRM and all the available channels |  |  | Contractor / PCU Social Safeguards Specialist | Before the start of the construction activities | -Included in the contractor’s budget -Cost of awareness raising sessions to be conducted by the PCU is included in the project/ operational cost. | # of awareness sessions on GRM | PCU- Social Safeguards Specialist | Monthly |

Table 5: Environmental and Social Management Plan (During Operation Phase)

| WB ESS | E&S Risks and Impacts | Mitigation Measures |  |  | Responsibility for Implementation | Timing for Mitigation | Budget for mitigation (in USD) | Monitoring Indicators | Monitoring Responsibility | Monitoring Frequency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | ESS 2: Labour and Working Conditions |  |  |  |  |  |  |  |  |  |
|  | Occupational health and safety (OHS) risks to laboratory personnel due to exposure to biological samples, laboratory chemicals, sharp instruments, and equipment during laboratory operations. | Prepare and implement a Laboratory Occupational Health and Safety (OHS) Plan. Conduct regular training on laboratory biosafety, chemical safety, emergency preparedness, and first aid. Provide appropriate PPE to all laboratory personnel. Ensure availability of first-aid kits, emergency showers, eye wash stations, and fire-fighting equipment. Conduct periodic health and safety inspections. |  |  | MoLRD | Continuous during operation | Included in the budget of the MoLRD | Availability of OHS Plan and emergency equipment. # of OHS training sessions conducted. % of staff provided with appropriate PPE. # of OHS incidents reported. | MoLRD | Quarterly |
|  | Exposure to high temperatures in Berbera may affect staff comfort, concentration, productivity, and the efficient operation of the Veterinary Laboratory. | Establish and maintain functional HVAC/mechanical ventilation and cooling systems appropriate to laboratory functions. Ensure reliable electricity supply and backup power to support cooling equipment and uninterrupted laboratory operations. Provide safe drinking water for the staff of the lab. Raise staff awareness on prevention and management of heat-related illnesses. |  |  | MoLRD | Continuous during operation | Included in MoLRD operational budget | Functional ventilation and cooling systems Availability of backup power for critical laboratory operations. # of heat-related operational disruptions reported. | MoLRD | Quarterly |
|  | Poor working conditions, discrimination, harassment or inadequate worker grievance arrangements | Provide fair working conditions and clear employment terms Prohibit discrimination and harassment Provide adequate sanitation and welfare facilities Establish and maintain a confidential workers' GRM system Communicate labour rights and Code of Conduct requirements to all personnel. |  |  | MoLRD | Throughout operation | Included in MoLRD operational budget | Employment records workers informed of GRM system # grievances received/resolved Sanitation/welfare facilities functional |  |  |
|  | Risk of GBV/SEAH among workers of the veterinary lab after construction | Ensure all staff sign and comply with the Code of Conduct (CoC). Provide periodic GBV/SEA/SH awareness training. Establish confidential reporting and referral mechanisms through Project GRM. Investigate and address reported incidents promptly. |  |  | MoLRD | Continuous during operation | Included in the budget of the MoLRD | % of staff signed CoCs # of GBV awareness sessions conducted # of grievances received and resolved. | MoLRD | Quarterly |
|  | ESS 3: Resource Efficiency and Pollution Prevention and Management |  |  |  |  |  |  |  |  |  |
|  | Improper handling and disposal of laboratory waste, including infectious waste, sharps, chemical waste, and general solid waste, leading to environmental pollution and health risks. | Develop and implement a Laboratory Waste Management Plan. Segregate waste at source using colour-coded containers. Store hazardous waste safely before treatment and disposal. Disposal of infectious and hazardous waste through approved treatment methods in accordance with national regulations and WB EHS guidelines. Train laboratory staff on waste management, segregation and handling procedures. |  |  | MoLRD | Continuous during operation | Included in MoLRD operational budget | Availability of waste management procedures. Availability of incinerator for destroying the medical waste # of color-coded waste bins provided. # staff trained in waste management and handling Records of waste treatment and disposal. | MoLRD | Quarterly |
|  | Risk of poor sanitation conditions at the workplace leading to health problems, discomfort and poor aesthetic values | Employ trained cleaning staff. Provide cleaning staff with adequate cleaning equipment and materials. Provide adequate facilities/equipment for cleaning and disposal of solid waste Provide required PPEs for the cleaning staff Maintain regular cleaning and disinfection schedules. Train cleaners on appropriate cleaning procedures and the use of PPEs |  |  | MoLRD | Continuous during operation | Included in the budget of the MoLRD | # of cleaning staff with adequate cleaning equipment # of facilities/ equipment provided for cleaning # of PPEs provided for cleaners Frequency of cleaning activities. Condition of sanitation facilities. # of training provided to cleaners | MoLRD | Monthly |
|  | ESS 4: Community Health and Safety |  |  |  |  |  |  |  |  |  |
|  | Exposure of the public/community to infectious materials, hazardous waste, chemicals or contaminated wastewater | Restrict public access to laboratory, specimen-storage and waste-management areas securely contain infectious/hazardous materials ensure safe treatment and disposal of medical waste at designated areas safely transport hazardous materials/waste |  |  | MoLRD | Throughout operation | Included in the budget of the MoLRD | Restricted areas of the lab controlled Hazardous waste materials securely stored, treated and disposed of # community exposure incidents/complaints | MoLRD | Quarterly |
|  | Fire, electrical hazards and emergency incidents | Develop and maintain an Emergency Preparedness and Response Plan covering fire, chemical spills, biological spills, occupational exposure, power failure and other credible emergencies Provide appropriate fire detection/extinguishing equipment, clear evacuation routes, emergency contacts and assembly points. Train workers on emergency preparedness and fire safety |  |  | MoLRD | Throughout operation | Included in the budget of the MoLRD | Emergency Preparedness and Response Plan developed Provided fire extinguished equipment # of workers trained in fire safety and preparedness # of emergency incidents recorded | MoLRD | Quarterly |
|  | ESS 5: Land Acquisition, Restrictions on Land Use and Involuntary Resettlement |  |  |  |  |  |  |  |  |  |
|  | Potential land-use or boundary issues associated with future expansion or modification of the Veterinary Laboratory | Currently, the Veterinary Laboratory is located within an existing government-owned land under MoLRD, with an established perimeter fence clearly defining the site boundary. Any future expansion requiring additional land should undergo prior E&S screening and confirmation of land ownership/use before works proceed. Avoid activities that restrict neighbouring land access or create unauthorized land-use impacts. |  |  | MoLRD | Throughout operation | Included in the budget of the MoLRD | # of land-related grievances recorded future expansion screened before implementation | MoLRD | Annually and prior to expansion |
|  | ESS 6: Biodiversity Conservation and Sustainable Management of Living Natural Resources |  |  |  |  |  |  |  |  |  |
|  | Disturbance of vegetation and fauna from routine operation, waste disposal or maintenance | Maintain vegetation retained/replanted within the compound avoid unnecessary removal of trees/shrubs prevent dumping of laboratory/general waste on surrounding open land |  |  | MoLRD | Throughout operation | Included in the budget of the MoLRD | # of existing trees/shrubs retained and protected within the compound # of trees/shrubs removed without prior authorization # of biodiversity-related incidents recorded | MoLRD | Quarterly |
|  | ESS 8: Cultural Heritage |  |  |  |  |  |  |  |  |  |
|  | Potential damage to cultural heritage during future maintenance involving excavation, ground disturbance or expansion | The Chance Finds Procedure developed during construction phase should remain applicable to any future excavation, installation of underground services or expansion works. |  |  | MoLRD | Throughout operation | Included in the budget of the MoLRD | Chance Finds Procedure available and implemented; # chance finds records of notification/clearance where applicable | MoLRD | Quarterly / as required |
|  | ESS10 – Stakeholder Engagement and Information Disclosure |  |  |  |  |  |  |  |  |  |
|  | Inadequate communication and stakeholder engagement | Maintain regular engagement with relevant government institutions, veterinary services, laboratory users, surrounding stakeholders and other relevant parties. Provide timely information on laboratory operations and any environmental, social, health and safety issues that may affect stakeholders |  |  | MoLRD | Throughout operation | Included in the budget of the MoLRD | # of stakeholder consultations conducted # of stakeholder concerns raised and addressed records of relevant information disclosed; | MoLRD | Quarterly |
|  | Inadequate access to and management of grievances | Maintain an accessible grievance mechanism for laboratory users, surrounding communities and other stakeholders. Clearly communicate available grievance channels to all stakeholders Allow confidential and anonymous complaints and maintain a grievance register to record, track and resolve complaints within the established timeframe. |  |  | MoLRD | Throughout operation | Included in the budget of the MoLRD | GRM system established and information displayed/communicated # of grievances received # and % of grievances resolved within the established timeframe grievance register maintained and updated | MoLRD | Quarterly |

# ENVIRONMENTAL AND SOCIAL MANAGEMENT PLAN (ESMP) – Abdaal Health Post

Table 4: Environmental and Social Management Plan Matrix (During Construction Phase)

| WB ESS | E&S Risks and Impacts | Mitigation Measures |  |  | Responsibility for Implementation | Timing for Mitigation | Budget for mitigation (in USD) | Monitoring Indicators | Monitoring Responsibility | Monitoring Frequency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ESS1: Assessment and management of Environmental and social risk and impacts |  |  |  |  |  |  |  |  |  |  |
|  | Risk of poor implementation of the mitigation measures and adherence to the set standards and procedures | Sensitize the contractor on E&S risk assessment and implementation of mitigation measures Provide training to the contractor and E&S teams working on the subprojects on understanding and implementing ESMP and requirements of WB’s ESF and WBG’s EHSGs. Raise awareness of workers (including subcontractors, temporary workers, and drivers) regarding the implementation of the OH&S and ESMP tailored to the project scope, through toolbox talks and other platforms |  |  | PCU & Contractor | Before the beginning of construction activity | -Cost of training to be conducted by the PCU is included in the project/ operational cost. -Cost incurred by the contractor is included in its budget | # of awareness sessions provided to the contractor # of training sessions provided to workers | PCU Social and Environmental Safeguard including GBV Specialists | Before the beginning of construction activity |
|  | Lack of notice before the start of construction to the community in the village | Provide notification through consultations/meetings to the VDC and the community in the village Post it on notice boards in common areas or establish appropriate signposts for notice |  |  | MoLRD and Contractor | Before the beginning of construction activity | Included in the contractor’s budget | # of meetings/ awareness raising sessions conducted # of notifications on the notice board/ signposts erected | PCU Social Safeguards Specialists | Before the beginning of construction activity |
|  | ESS 2: Labour and Working Conditions |  |  |  |  |  |  |  |  |  |
|  | Risks of child and forced labour | Awareness raising on child labour crimes will be conducted through training and posters Contractor to maintain staff records, minimum age for workers to be set at 18 years Implementation of GRM to ensure their voices / complaints are heard |  |  | PCU / Contractor | Before and during the construction activity | Included in Contractor’s budget | # Labour register showing age and sex of persons # of workers’ grievances filed and of GRM cases filed, resolved or pending Records of cases of child and forced labour reported | PCU Social Safeguards Specialist | Prior to commencement of activity and during construction activities (Monthly visit) |
|  | Labor and working conditions are not in compliance with WB and Somaliland legislations | Implement the LMP and ensure the construction is implemented in a safe and disciplined manner designed to minimize impacts on workers in the construction site and the environment. Listing of all staff and titles, new hires and departures Provide necessary personal protective equipment (PPE) to all field workers and conduct training on the use of PPE Grievance Mechanism and hotlines introduced to the workers |  |  | Contractor | Before and during the construction activity | Included in contractor’s staff costs | Availability of register and logbook # of PPEs provided to workers # of training on the use of PPEs provided % of workers with appropriate PPE # of grievances and/or incidents reported | PCU Social Safeguards Specialist | Prior to commencement of the activity and during construction (Monthly) |
|  | Exposure of labour to physical hazards on the project site, including injury | Undertake safety precautions to address safety hazards for workers and staff, including safety/warning signage, safety barriers around the construction site, and safe driving practices. Provide necessary personal protective equipment (PPE) to all construction workers Provide safety training in the management of hazards identified |  |  | Contractor | Before and during the construction activity | Included in contractor’s staff costs | # of regular safety training provided # of PPEs provided to construction workers % of workers with appropriate PPE # of OHS incident reported | PCU Social Safeguards Specialist | Monthly |
|  | Delayed payment or underpayment of workers, leading to complaints and conflict | Ensure provision of timely and equitable payment system Provide labour rights orientation training to workers Establish GM system for workers and introduce them to workers |  |  | Contractor | Before and during the construction activity | Included in contractor’s staff costs | Record of daily payment and appropriate measures taken for delayed payments # of grievances received # of Labor rights training conducted | PCU Social Safeguards Specialist | Monthly |
|  | Discrimination against women and vulnerable groups in employment | Provide the orientation of the labour management procedure guideline to the contractor Implement the LMP and comply with WB labour procedures Grievance Mechanism and hotlines disseminated |  |  | Contractor/PCU Social Safeguard Specialist | Before the commencement of the construction activity | Included in contractor’s staff costs Cost of training to be conducted by the PCU is included in the project/ operational cost. | # of orientation training on labour management procedures conducted # of women and vulnerable group workers # of grievances received | PCU Social Safeguards Specialist | Monthly |
|  | ESS 3: Resource Efficiency and Pollution Prevention and Management |  |  |  |  |  |  |  |  |  |
|  | Lack of management and disposal of waste material generated from rehabilitation activities | Establish appropriate designated pathways and sites for disposal of solid waste shall be identified consistently with the local and international requirements Provide waste collection tools for temporary storage of solid waste. Regular collection and disposal of generated solid waste at designated and authorized disposal sites (at least weekly) in consistence with the local and international requirements including WBG General EHS Guidelines. Reuse and recycling of the waste generated should be prioritized Ensure mechanisms exist for community to bring forth any complaints/feedback concerning the waste disposal by the contractor |  |  | Contractor | During the construction activities | Included in Contractor’s budget | # of the waste collection tools provided for temporary storage of the solid waste # of waste collection activities conducted/ frequency (daily/in two days/weekly) Records of amount of solid waste re-used, recycled, disposed, where and when # of grievances filed related to Waste management | PCU Environmental Specialist | Monthly |
|  | Dust Generation | Dust control measures should be employed during the construction such as regular water spraying of the ground (at least once daily) Wear PPE (including safety glasses and gloves and dust masks). Ensure all workers wear appropriate personal protective equipment (PPE), like masks and respirators |  |  | Contractor | During the construction activities | Included in Contractor’s budget | # of dust suppression measures applied (e.g., water spraying) # of PPEs provided to construction workers (including dust masks) % of workers with appropriate PPE | PCU Environmental Specialist | Monthly |
|  | Increased levels of noise from the construction machinery that can produce noise | Selecting equipment with lower noise emissions Provide hearing protection where necessary (when sound level over 8 hours reaches 85 dB(A)) Confining the usage of high machinery to non-working/resting hours No noise is allowed from machinery if used during evening hours |  |  | Contractor | During the construction activities | Included in Contractor’s budget | # of hearing protection equipment used # of noise/vibration-related complaints received from staff or nearby residents | PCU Environmental Specialist | Monthly |
|  | ESS 4: Community Health and Safety |  |  |  |  |  |  |  |  |  |
|  | Increased GBV/SEAH cases | Implementation and monitoring of GBV/ SEAH Action Plan All (100%) of workers to sign CoCs Conduct awareness sessions for both contractors and workers on GBV/SEAH prevention and reporting. Dedicated reporting channel for victims through Project GRM |  |  | Contractor/ PCU-Gender Specialist | During the construction activity | -Included in the contractor’s budget -Cost of training to be conducted by the PCU is included in the project/ operational cost. | # of GBV-related awareness sessions held % of workers who signed the CoC # of GBV-related grievances recorded # of GBV-related incidents reported | PCU- GBV Specialist | Monthly |
|  | Fire, electrical and other emergency risks | Develop emergency preparedness and response procedures provide suitable fire extinguishers and first-aid equipment safely store fuels/flammable materials Provide emergency contacts and/or put it in a visible location Train workers on workplace safety and fire prevention |  |  | MoLRD | Throughout operation | Included in the budget of the MoLRD | Emergency Preparedness and Response Plan developed Provided fire extinguished equipment # of workers trained in fire safety and preparedness # of emergency incidents recorded | MoLRD | Quarterly |
|  | ESS 5: Land Acquisition, Restrictions of Land Use and Involuntary Resettlement |  |  |  |  |  |  |  |  |  |
|  | Legal permits of land or infrastructure ownership issues | The land is owned by the Government of Somaliland. All legally required permits shall be acquired from the Ministry of Land and Public Works (land ownership and construction permission) |  |  | PCU Safeguarding Team | Prior to commencement of construction | No additional cost required | Required paper of land or infrastructure ownership received | PCU Safeguarding Team | Before the start of the construction (this letter has been received by the PCU) |
|  | ESS 6: Biodiversity Conservation and Sustainable Management of Living Natural Resources |  |  |  |  |  |  |  |  |  |
|  | Removal of indigenous trees and ecosystem disruption | At the construction site, there are scattered shrubs and a few small sized acacia trees commonly found in the semi-arid environment of the area. These trees and shrubs will not be removed and reduced to a minimum. Trees and shrubs will be re-planted in the area after the construction to replace those removed or harmed |  |  | Contractor / MoLRD | During and after construction activities | Included in the contractor’s budget | # of trees re-planted after construction | PCU Environmental Safeguards Specialist / MoLRD | During and after the construction activities |
|  | ESS 8: Cultural Heritage |  |  |  |  |  |  |  |  |  |
|  | Risk of accidental discovery and potential damage to archaeological, historical, cultural, religious, or other cultural heritage materials during excavation and other ground-disturbing activities. | Develop and implement a Chance Finds Procedure as part of the Contractor's C-ESMP before commencement of excavation, or other ground-disturbing activities. If cultural heritage material is discovered, do not remove, relocate, damage, or otherwise interfere with the material discovered until it has been assessed and appropriate instructions have been provided. Resume work in the affected area only after clearance/authorization has been provided in accordance with the Chance Finds Procedure and applicable requirements. Provide toolbox talks/awareness training to workers on recognizing potential cultural heritage finds and the procedures to follow if a chance find is encountered. |  |  | Contractor | Before and during excavation, and other ground-disturbing works | Included in Contractor's budget | Chance Finds Procedure prepared and included in the C-ESMP; # of awareness raising conducted and number of workers sensitized; # of chance finds reported; Record of appropriate action taken, where applicable | PCU Environmental & Social Safeguards Specialists | Monthly and whenever chance finds occur |
|  | ESS 10: Stakeholder Engagement and Information Disclosure |  |  |  |  |  |  |  |  |  |
|  | Lack of information disclosure leading to lack of transparency and suspicions of mismanagement of the sub project | Implementation of Project SEP on stakeholder engagement especially those living around the vicinity. Conduct consultations, providing information on the sub-project |  |  | Contractor | Before starting the construction activities | -Included in the contractor’s budget | # of consultations conducted | PCU- Social Safeguards Specialist | Before starting the construction activities |
|  | Risks of lack of information on access to GRM leading to lack of accountability | Awareness raising on GRM and all the available channels |  |  | Contractor / PCU Social Safeguards Specialist | Before the start of the construction activities | -Included in the contractor’s budget -Cost of awareness raising sessions to be conducted by the PCU is included in the project/ operational cost. | # of awareness sessions on GRM | PCU- Social Safeguards Specialist | Monthly |

Table 5: Environmental and Social Management Plan (During Operation Phase)

| WB ESS | E&S Risks and Impacts | Mitigation Measures |  |  | Responsibility for Implementation | Timing for Mitigation | Budget for mitigation (in USD) | Monitoring Indicators | Monitoring Responsibility | Monitoring Frequency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | ESS 2: Labour and Working Conditions |  |  |  |  |  |  |  |  |  |
|  | OHS risks for the workers of the health post after construction | Regular training for workers in workplace safety. Preparation and implementation of health and safety plan for the health post |  |  | MoLRD | Throughout operation | Included in the budget of the MoLRD | # of training sessions provided # of health and safety plans available | MoLRD | Quarterly |
|  | Risk of GBV/SEAH among workers of the health post after construction | All workers sign CoCs. Establish dedicated reporting channel for survivors Provide GBV awareness training to workers |  |  | MoLRD | Throughout operation | Included in the budget of the MoLRD | % of staff signed COCs # of training sessions provided | MoLRD | Quarterly |
|  | ESS 3: Resource Efficiency and Pollution Prevention and Management |  |  |  |  |  |  |  |  |  |
|  | Risk of poor sanitation conditions at the workplace leading to health problems, discomfort and poor aesthetic values | Provide cleaning staff with adequate cleaning equipment and materials. Provide adequate facilities/equipment for cleaning of toilets and disposal of solid waste Provide required PPEs for the cleaning staff Train cleaners on appropriate cleaning procedures and the use of PPEs |  |  | MoLRD | Throughout operation | Included in the budget of the MoLRD | # of cleaning staff with adequate cleaning equipment # of facilities/ equipment provided for cleaning # of PPEs provided for cleaners # of training provided for cleaners | MoLRD | Monthly |
|  | Poor management of veterinary and hazardous waste, including needles, syringes, medicine containers and contaminated materials | Prepare and waste management plan for the health post during operations Segregate waste at source using colour-coded containers. Disposal of infectious and hazardous waste through approved treatment methods in accordance with national regulations Train staff on waste management, segregation and handling procedures |  |  | MoLRD | Throughout operation | Included in MoLRD operational budget | Availability of waste management procedures. Availability of incinerator for destroying the medical waste # of color-coded waste bins provided. # staff trained in waste management and handling Records of waste treatment and disposal. | MoLRD | Quarterly |
|  | ESS 4: Community Health and Safety |  |  |  |  |  |  |  |  |  |
|  | Transmission of animal diseases and zoonotic diseases associated with sick animals visiting or temporarily staying at the health post | Prepare and apply appropriate biosecurity procedures. Separate suspected infectious animals where necessary using the designated isolation/quarantine area. Regularly clean and disinfect treatment and holding areas and equipment. Provide appropriate PPE and hygiene facilities for staff and visitors. Provide regular training to relevant staff on biosecurity, zoonotic disease prevention, and safe animal handling. |  |  | MoLRD | Throughout operation | Included in MoLRD operational budget | Biosecurity procedures prepared and implemented Isolation/quarantine area cleaned and disinfected # of cleaning and disinfection supplies available # of staff trained on biosecurity and zoonotic disease prevention % Percentage of staff with and use PPEs # of biosecurity incidents recorded and investigated | MoLRD | Quarterly |
|  | Fire, electrical and other emergency risks | Develop emergency preparedness and response procedures provide suitable fire extinguishers and first-aid equipment safely store fuels/flammable materials Provide emergency contacts and/or put it in a visible location Train workers on workplace safety and fire prevention |  |  | MoLRD | Throughout operation | Included in the budget of the MoLRD | Emergency Preparedness and Response Plan developed Provided fire extinguished equipment # of workers trained in fire safety and preparedness # of emergency incidents recorded | MoLRD | Quarterly |
|  | ESS 5: Land Acquisition, Restrictions on Land Use and Involuntary Resettlement |  |  |  |  |  |  |  |  |  |
|  | Potential land-use or boundary issues associated with future expansion | Currently, the health post is located within an existing government-owned land under MoLRD, and no land acquisition is required Any future expansion requiring additional land should undergo prior E&S screening and confirmation of land ownership/use before works proceed. Avoid activities that restrict neighbouring land access or create unauthorized land-use impacts. |  |  | MoLRD | Throughout operation | Included in the budget of the MoLRD | future expansion screened before implementation # of land-related grievances recorded | MoLRD | Annually and prior to expansion |
|  | ESS 6: Biodiversity Conservation and Sustainable Management of Living Natural Resources |  |  |  |  |  |  |  |  |  |
|  | Disturbance of vegetation and fauna from routine operation, waste disposal or maintenance | Maintain vegetation retained/replanted within the compound avoid unnecessary removal of trees/shrubs prevent dumping of laboratory/general waste on surrounding open land |  |  | MoLRD | Throughout operation | Included in the budget of the MoLRD | # of existing trees/shrubs retained and protected within the compound # of trees/shrubs removed without prior authorization # of biodiversity-related incidents recorded | MoLRD | Quarterly |
|  | ESS 8: Cultural Heritage |  |  |  |  |  |  |  |  |  |
|  | Potential accidental discovery or disturbance of cultural heritage during future excavation or maintenance works | The Chance Finds Procedure developed during construction phase should remain applicable to any future excavation, installation of underground services or expansion works. |  |  | MoLRD | Throughout operation | Included in the budget of the MoLRD | Chance Finds Procedure available and implemented; # chance finds records of notification/clearance where applicable | MoLRD | Quarterly / as required |
|  | ESS10 – Stakeholder Engagement and Information Disclosure |  |  |  |  |  |  |  |  |  |
|  | Inadequate communication and stakeholder engagement | Maintain regular engagement with relevant government institutions, veterinary services, health post users, surrounding stakeholders and other relevant parties. Provide timely information on facility operations and any environmental, social, health and safety issues that may affect stakeholders |  |  | MoLRD | Throughout operation | Included in the budget of the MoLRD | # of stakeholder consultations conducted # of stakeholder concerns raised and addressed records of relevant information disclosed; | MoLRD | Quarterly |
|  | Inadequate access to and management of grievances | Establish and maintain an accessible grievance mechanism for health post users, surrounding communities and other stakeholders. Clearly communicate available grievance channels to all stakeholders Allow confidential and anonymous complaints and maintain a grievance register to record, track and resolve complaints within the established timeframe. |  |  | MoLRD | Throughout operation | Included in the budget of the MoLRD | GRM system established and information displayed/communicated # of grievances received # and % of grievances resolved within the established timeframe grievance register maintained and updated | MoLRD | Quarterly |

# ENVIRONMENTAL AND SOCIAL MANAGEMENT PLAN (ESMP) – Gumar Health Post

Table 4: Environmental and Social Management Plan Matrix (During Construction Phase)

| WB ESS | E&S Risks and Impacts | Mitigation Measures |  |  | Responsibility for Implementation | Timing for Mitigation | Budget for mitigation (in USD) | Monitoring Indicators | Monitoring Responsibility | Monitoring Frequency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ESS1: Assessment and management of Environmental and social risk and impacts |  |  |  |  |  |  |  |  |  |  |
|  | Risk of poor implementation of the mitigation measures and adherence to the set standards and procedures | Sensitize the contractor on E&S risk assessment and implementation of mitigation measures Provide training to the contractor and E&S teams working on the subprojects on understanding and implementing ESMP and requirements of WB’s ESF and WBG’s EHSGs. Raise awareness of workers (including subcontractors, temporary workers, and drivers) regarding the implementation of the OH&S and ESMP tailored to the project scope, through toolbox talks and other platforms |  |  | PCU & Contractor | Before the beginning of construction activity | -Cost of training to be conducted by the PCU is included in the project/ operational cost. -Cost incurred by the contractor is included in its budget | # of awareness sessions provided to the contractor # of training sessions provided to workers | PCU Social and Environmental Safeguard including GBV Specialists | Before the beginning of construction activity |
|  | Lack of notice before the start of construction to the community in the village | Provide notification through consultations/meetings to the VDC and the community in the village Post it on notice boards in common areas or establish appropriate signposts for notice |  |  | MoLRD and Contractor | Before the beginning of construction activity | Included in the contractor’s budget | # of meetings/ awareness raising sessions conducted # of notifications on the notice board/ signposts erected | PCU Social Safeguards Specialists | Before the beginning of construction activity |
|  | ESS 2: Labour and Working Conditions |  |  |  |  |  |  |  |  |  |
|  | Risks of child and forced labour | Awareness raising on child labour crimes will be conducted through training and posters Contractor to maintain staff records, minimum age for workers to be set at 18 years Implementation of workers’ GRM to ensure their voices / complaints are heard |  |  | PCU / Contractor | Before and during the construction activity | Included in Contractor’s budget | # Labour register showing age and sex of persons # of workers’ grievances filed and of GRM cases filed, resolved or pending Records of cases of child and forced labour reported | PCU Social Safeguards Specialist | Prior to commencement of activity and during construction activities (Monthly visit) |
|  | Labor and working conditions are not in compliance with WB and Somaliland legislations | Implement the LMP and ensure the construction is implemented in a safe and disciplined manner designed to minimize impacts on workers in the construction site and the environment. Listing of all staff and titles, new hires and departures Provide necessary personal protective equipment (PPE) to all field workers and conduct training on the use of PPE Grievance Mechanism with multiple channels introduced to the workers |  |  | Contractor | Before and during the construction activity | Included in contractor’s staff costs | Availability of register and logbook # of PPEs provided to workers # of training on the use of PPEs provided % of workers with appropriate PPE # of grievances and/or incidents reported | PCU Social Safeguards Specialist | Prior to commencement of the activity and during construction (Monthly) |
|  | Exposure of labour to physical hazards on the project site, including injury | Undertake safety precautions to address safety hazards for workers and staff, including safety/warning signage, safety barriers around the construction site, and safe driving practices. Provide necessary personal protective equipment (PPE) to all construction workers Provide safety training in the management of hazards identified |  |  | Contractor | Before and during the construction activity | Included in contractor’s staff costs | # of regular safety training provided # of PPEs provided to construction workers % of workers with appropriate PPE # of OHS incident reported | PCU Social Safeguards Specialist | Monthly |
|  | Delayed payment or underpayment of workers, leading to complaints and conflict | Ensure provision of timely and equitable payment system Provide labour rights orientation training to workers Establish GM system for workers and introduce them to workers |  |  | Contractor | Before and during the construction activity | Included in contractor’s staff costs | Record of daily payment and appropriate measures taken for delayed payments # of grievances received # of Labor rights training conducted | PCU Social Safeguards Specialist | Monthly |
|  | Discrimination against women and vulnerable groups in employment | Provide the orientation of the labour management procedure guideline to the contractor Implement the project LMP Establishment of an effective and accessible Grievance Mechanism and hotlines disseminated |  |  | Contractor/PCU Social Safeguard Specialist | Before the commencement of the construction activity | Included in contractor’s staff costs Cost of training to be conducted by the PCU is included in the project/ operational cost. | # of orientation training on labour management procedures conducted # of women and vulnerable group workers # of grievances received | PCU Social Safeguards Specialist | Monthly |
|  | ESS 3: Resource Efficiency and Pollution Prevention and Management |  |  |  |  |  |  |  |  |  |
|  | Lack of management and disposal of waste material generated from rehabilitation activities | Establish appropriate designated pathways and sites for disposal of solid waste shall be identified consistently with the local and international requirements Provide waste collection tools for temporary storage of solid waste. Regular collection and disposal of generated solid waste at designated and authorized disposal sites in consistence with the local and international requirements including WBG General EHS Guidelines. Reuse and recycling of the waste generated should be prioritized Ensure mechanisms exist for community to bring forth any complaints/feedback concerning the waste disposal by the contractor |  |  | Contractor | During the construction activities | Included in Contractor’s budget | # of the waste collection tools provided for temporary storage of the solid waste # of waste collection activities conducted/ frequency (daily/in two days/weekly) Records of amount of solid waste re-used, recycled, disposed, where and when # of grievances filed related to Waste management | PCU Environmental Specialist | Monthly |
|  | Dust Generation | Dust control measures should be employed during the construction such as regular water spraying of the ground Ensure all workers wear appropriate personal protective equipment (PPE), like masks and respirators |  |  | Contractor | During the construction activities | Included in Contractor’s budget | # of dust suppression measures applied (e.g., water spraying) # of PPEs provided to construction workers (including dust masks) % of workers with appropriate PPE | PCU Environmental Specialist | Monthly |
|  | Increased levels of noise from the construction machinery that can produce noise | Selecting equipment with lower noise emissions Provide hearing protection where necessary (when sound level over 8 hours reaches 85 dB(A)) Confining the usage of high machinery to non-working/resting hours No noise is allowed from machinery if used during evening hours |  |  | Contractor | During the construction activities | Included in Contractor’s budget | # of hearing protection equipment used # of noise/vibration-related complaints received from staff or nearby residents | PCU Environmental Specialist | Monthly |
|  | ESS 4: Community Health and Safety |  |  |  |  |  |  |  |  |  |
|  | Increased GBV/SEAH cases | Implementation and monitoring of GBV/ SEAH Action Plan All workers to sign CoCs Conduct awareness sessions for both contractors and workers on GBV/SEAH prevention and reporting. Dedicated reporting GRM channel for victims through service providers. |  |  | Contractor/ PCU-Gender Specialist | During the construction activity | -Included in the contractor’s budget -Cost of training to be conducted by the PCU is included in the project/ operational cost. | # of GBV-related awareness sessions held % of workers who signed the CoC # of GBV-related grievances recorded # of GBV-related incidents reported | PCU- GBV Specialist | Monthly |
|  | ESS 5: Land Acquisition, Restrictions of Land Use and Involuntary Resettlement |  |  |  |  |  |  |  |  |  |
|  | Land ownership and land donation issues | Obtain community agreement on the use of land through a voluntary land donation arrangement. Ensuring the community is not left with less than what is needed to keep their livelihood. Comprehensive community consultations and meetings should be conducted ensuring land donation process happens free from coercion, manipulation, or pressure from public or traditional authorities. |  |  | PCU Safeguarding Team | Prior to commencement of construction | No additional cost required | Required Voluntary Land Donation (VLD) agreements signed by the community and endorsed by the relevant government entities Community consultations conducted and fully documented (check the documented evidence) | PCU Safeguarding Team | Before the start of the construction (this has recently been completed by the PCU safeguarding team) |
|  | ESS 6: Biodiversity Conservation and Sustainable Management of Living Natural Resources |  |  |  |  |  |  |  |  |  |
|  | Removal of indigenous trees and ecosystem disruption | At the construction site, there are scattered shrubs and a few small trees commonly found in the semi-arid environment of the area. These trees and shrubs will not be removed and reduced to a minimum. Trees and shrubs will be re-planted in the compound after the rehabilitation to replace those removed or harmed |  |  | Contractor / MoLRD | During and after construction activities | Included in the contractor’s budget | # of trees re-planted after construction | PCU Environmental Safeguards Specialist / MoLRD | During and after the construction activities |
|  | ESS 10: Stakeholder Engagement and Information Disclosure |  |  |  |  |  |  |  |  |  |
|  | Lack of information disclosure leading to lack of transparency and suspicions of mismanagement of the sub project | Implementation of Project SEP on stakeholder engagement especially those living around the vicinity. Conduct consultations, providing information on the sub-project |  |  | Contractor | Before starting the construction activities | -Included in the contractor’s budget | # of consultations conducted | PCU- Social Safeguards Specialist | Before starting the construction activities |
|  | Inefficient and in accessible GRM. | Establishment of a GRM, Awareness raising on all GRM |  |  | Contractor / PCU Social Safeguards Specialist | Before the start of the construction activities and throughout the project cycle. | -Included in the contractor’s budget -Cost of awareness raising sessions to be conducted by the PCU is included in the project/ operational cost. | # of channels, # awareness sessions on GRM # of cases received and solved. | PCU- Social Safeguards Specialist | Monthly |

Table 5: Environmental and Social Management Plan Matrix (Operation Phase)

| WB ESS | E&S Risks and Impacts | Mitigation Measures |  |  | Responsibility for Implementation | Timing for Mitigation | Budget for mitigation (in USD) | Monitoring Indicators | Monitoring Responsibility | Monitoring Frequency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | ESS 2: Labour and Working Conditions |  |  |  |  |  |  |  |  |  |
|  | OHS risks for the workers of the health post after construction | Regular training for workers in workplace safety. Preparation and implementation of health and safety plan for the health post |  |  | MoLRD | Quarterly | Included in the budget of the MoLRD | # of training sessions provided # of health and safety plans available | MoLRD | Quarterly |
|  | Risk of GBV/SEAH among workers of the health post after construction | All workers sign CoCs. Establish dedicated reporting channel for survivors Provide GBV awareness training to workers |  |  | MoLRD | Quarterly | Included in the budget of the MoLRD | % of staff signed COCs # of training sessions provided | MoLRD | Quarterly |
|  | ESS 3: Resource Efficiency and Pollution Prevention and Management |  |  |  |  |  |  |  |  |  |
|  | Risk of poor sanitation conditions at the workplace leading to health problems, discomfort and poor aesthetic values | Provide cleaning staff with adequate cleaning equipment and materials. Provide adequate facilities/equipment for cleaning and disposal of solid waste Provide required PPEs for the cleaning staff Train cleaners on appropriate cleaning procedures and the use of PPEs |  |  | MoLRD | Monthly | Included in the budget of the MoLRD | # of cleaning staff with adequate cleaning equipment # of facilities/ equipment provided for cleaning # of PPEs provided for cleaners # of training provided for cleaners | MoLRD | Monthly |

# ENVIRONMENTAL AND SOCIAL MANAGEMENT PLAN (ESMP) – Higlada Health Post

Table 4: Environmental and Social Management Plan Matrix (During Construction Phase)

| WB ESS | E&S Risks and Impacts | Mitigation Measures |  |  | Responsibility for Implementation | Timing for Mitigation | Budget for mitigation (in USD) | Monitoring Indicators | Monitoring Responsibility | Monitoring Frequency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ESS1: Assessment and management of Environmental and social risk and impacts |  |  |  |  |  |  |  |  |  |  |
|  | Risk of poor implementation of the mitigation measures and adherence to the set standards and procedures | Sensitize the contractor on E&S risk assessment and implementation of mitigation measures Provide training to the contractor and E&S teams working on the subprojects on understanding and implementing ESMP and requirements of WB’s ESF and WBG’s EHSGs. Raise awareness of workers (including subcontractors, temporary workers, and drivers) regarding the implementation of the OH&S and ESMP tailored to the project scope, through toolbox talks and other platforms |  |  | PCU & Contractor | Before the beginning of construction activity | -Cost of training to be conducted by the PCU is included in the project/ operational cost. -Cost incurred by the contractor is included in its budget | # of awareness sessions provided to the contractor # of training sessions provided to workers | PCU Social and Environmental Safeguard including GBV Specialists | Before the beginning of construction activity |
|  | Lack of notice before the start of construction to the community in the village | Provide notification through consultations/meetings to the VDC and the community in the village Post it on notice boards in common areas or establish appropriate signposts for notice |  |  | MoLRD and Contractor | Before the beginning of construction activity | Included in the contractor’s budget | # of meetings/ awareness raising sessions conducted # of notifications on the notice board/ signposts erected | PCU Social Safeguards Specialists | Before the beginning of construction activity |
|  | ESS 2: Labour and Working Conditions |  |  |  |  |  |  |  |  |  |
|  | Risks of child and forced labour | Awareness raising on child labour crimes will be conducted through training and posters Contractor to maintain staff records, minimum age for workers to be set at 18 years setting up an effective and accessible GRM to ensure their voices / complaints are heard |  |  | PCU / Contractor | Before and during the construction activity | Included in Contractor’s budget | # Labour register showing age and sex of persons # of workers’ grievances filed and of GRM cases filed, resolved or pending Records of cases of child and forced labour reported | PCU Social Safeguards Specialist | Prior to commencement of activity and during construction activities (Monthly visit) |
|  | Labor and working conditions are not in compliance with WB and Somaliland legislations | Implement the LMP and ensure the construction is implemented in a safe and disciplined manner designed to minimize impacts on workers in the construction site and the environment. Listing of all staff and titles, new hires and departures Provide necessary personal protective equipment (PPE) to all field workers and conduct training on the use of PPE Grievance Mechanism and hotlines introduced to the workers |  |  | Contractor | Before and during the construction activity | Included in contractor’s staff costs | Availability of register and logbook # of PPEs provided to workers # of training on the use of PPEs provided % of workers with appropriate PPE # of grievances and/or incidents reported | PCU Social Safeguards Specialist | Prior to commencement of the activity and during construction (Monthly) |
|  | Exposure of labour to physical hazards on the project site, including injury | Undertake safety precautions to address safety hazards for workers and staff, including safety/warning signage, safety barriers around the construction site, and safe driving practices. Provide necessary personal protective equipment (PPE) to all construction workers Provide safety training in the management of hazards identified |  |  | Contractor | Before and during the construction activity | Included in contractor’s staff costs | # of regular safety training provided # of PPEs provided to construction workers % of workers with appropriate PPE # of OHS incident reported | PCU Social Safeguards Specialist | Monthly |
|  | Delayed payment or underpayment of workers, leading to complaints and conflict | Ensure provision of timely and equitable payment system Provide labour rights orientation training to workers Establish GM system for workers and introduce them to workers |  |  | Contractor | Before and during the construction activity | Included in contractor’s staff costs | Record of daily payment and appropriate measures taken for delayed payments # of grievances received # of Labor rights training conducted | PCU Social Safeguards Specialist | Monthly |
|  | Discrimination against women and vulnerable groups in employment | Provide the orientation of the labour management procedure guideline to the contractor Implement the LMP and comply with WB labour procedures Grievance Mechanism and hotlines disseminated |  |  | Contractor/PCU Social Safeguard Specialist | Before the commencement of the construction activity | Included in contractor’s staff costs Cost of training to be conducted by the PCU is included in the project/ operational cost. | # of orientation training on labour management procedures conducted # of women and vulnerable group workers # of grievances received | PCU Social Safeguards Specialist | Monthly |
|  | ESS 3: Resource Efficiency and Pollution Prevention and Management |  |  |  |  |  |  |  |  |  |
|  | Lack of management and disposal of waste material generated from rehabilitation activities | Establish appropriate designated pathways and sites for disposal of solid waste shall be identified consistently with the local and international requirements Provide waste collection tools for temporary storage of solid waste. Regular collection and disposal of generated solid waste at designated and authorized disposal sites in consistence with the local and international requirements including WBG General EHS Guidelines. Reuse and recycling of the waste generated should be prioritized Ensure mechanisms exist for community to bring forth any complaints/feedback concerning the waste disposal by the contractor |  |  | Contractor | During the construction activities | Included in Contractor’s budget | # of the waste collection tools provided for temporary storage of the solid waste # of waste collection activities conducted/ frequency (daily/in two days/weekly) Records of amount of solid waste re-used, recycled, disposed, where and when # of grievances filed related to Waste management | PCU Environmental Specialist | Monthly |
|  | Dust Generation | Dust control measures should be employed during the construction such as regular water spraying of the ground Ensure all workers wear appropriate personal protective equipment (PPE), like masks and respirators |  |  | Contractor | During the construction activities | Included in Contractor’s budget | # of dust suppression measures applied (e.g., water spraying) # of PPEs provided to construction workers (including dust masks) % of workers with appropriate PPE | PCU Environmental Specialist | Monthly |
|  | Increased levels of noise from the construction machinery that can produce noise | Selecting equipment with lower noise emissions Provide hearing protection where necessary (when sound level over 8 hours reaches 85 dB(A)) Confining the usage of high machinery to non-working/resting hours No noise is allowed from machinery if used during evening hours |  |  | Contractor | During the construction activities | Included in Contractor’s budget | # of hearing protection equipment used # of noise/vibration-related complaints received from staff or nearby residents | PCU Environmental Specialist | Monthly |
|  | ESS 4: Community Health and Safety |  |  |  |  |  |  |  |  |  |
|  | Increased GBV/SEAH cases | Implementation and monitoring of GBV/ SEAH Action Plan All workers to sign CoCs Conduct awareness sessions for both contractors and workers on GBV/SEAH prevention and reporting. Dedicated reporting channel for GBV victims through Project GRM and through the service providers. |  |  | Contractor/ PCU-Gender Specialist | During the construction activity | -Included in the contractor’s budget -Cost of training to be conducted by the PCU is included in the project/ operational cost. | # of GBV-related awareness sessions held % of workers who signed the CoC # of GBV-related grievances recorded # of GBV-related incidents reported | PCU- GBV Specialist | Monthly |
|  | ESS 5: Land Acquisition, Restrictions of Land Use and Involuntary Resettlement |  |  |  |  |  |  |  |  |  |
|  | Land ownership and land donation issues | Obtain community agreement on the use of land through a voluntary land donation arrangement. Ensure that the land given is not more to make the livelihood difficult. Comprehensive community consultations and meetings should be conducted ensuring land donation process happens free from coercion, manipulation, or pressure from public or traditional authorities. |  |  | PCU Safeguarding Team | Prior to commencement of construction | No additional cost required | Required Voluntary Land Donation (VLD) agreements signed by the community and endorsed by the relevant government entities Community consultations conducted and fully documented (check the documented evidence) | PCU Safeguarding Team | Before the start of the construction (this has recently been completed by the PCU safeguarding team) |
|  | ESS 6: Biodiversity Conservation and Sustainable Management of Living Natural Resources |  |  |  |  |  |  |  |  |  |
|  | Removal of indigenous trees and ecosystem disruption | At the construction site, there are scattered shrubs and a few small trees commonly found in the semi-arid environment of the area. These trees and shrubs will not be removed and reduced to a minimum. Trees and shrubs will be re-planted in the compound after the rehabilitation to replace those removed or harmed |  |  | Contractor / MoLRD | During and after construction activities | Included in the contractor’s budget | # of trees re-planted after construction | PCU Environmental Safeguards Specialist / MoLRD | During and after the construction activities |
|  | ESS 10: Stakeholder Engagement and Information Disclosure |  |  |  |  |  |  |  |  |  |
|  | Lack of information disclosure leading to lack of transparency and suspicions of mismanagement of the sub project | Implementation of Project SEP on stakeholder engagement especially those living around the vicinity. Conduct consultations, providing information on the sub-project |  |  | Contractor | Before starting the construction activities | -Included in the contractor’s budget | # of consultations conducted | PCU- Social Safeguards Specialist | Before starting the construction activities |
|  | Risks of lack of information on access to GRM leading to lack of accountability | Awareness raising on GRM and all the available channels |  |  | Contractor / PCU Social Safeguards Specialist | Before the start of the construction activities | -Included in the contractor’s budget -Cost of awareness raising sessions to be conducted by the PCU is included in the project/ operational cost. | # of awareness sessions on GRM | PCU- Social Safeguards Specialist | Monthly |

Table 5: Environmental and Social Management Plan Matrix (Operation Phase)

| WB ESS | E&S Risks and Impacts | Mitigation Measures |  |  | Responsibility for Implementation | Timing for Mitigation | Budget for mitigation (in USD) | Monitoring Indicators | Monitoring Responsibility | Monitoring Frequency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | ESS 2: Labour and Working Conditions |  |  |  |  |  |  |  |  |  |
|  | OHS risks for the workers of the health post after construction | Regular training for workers in workplace safety. Preparation and implementation of health and safety plan for the health post |  |  | MoLRD | Quarterly | Included in the budget of the MoLRD | # of training sessions provided # of health and safety plans available | MoLRD | Quarterly |
|  | Risk of GBV/SEAH among workers of the health post after construction | All workers sign CoCs. Establish dedicated reporting channel for survivors Provide GBV awareness training to workers |  |  | MoLRD | Quarterly | Included in the budget of the MoLRD | % of staff signed COCs # of training sessions provided | MoLRD | Quarterly |
|  | ESS 3: Resource Efficiency and Pollution Prevention and Management |  |  |  |  |  |  |  |  |  |
|  | Risk of poor sanitation conditions at the workplace leading to health problems, discomfort and poor aesthetic values | Provide cleaning staff with adequate cleaning equipment and materials. Provide adequate facilities/equipment for cleaning and disposal of solid waste Provide required PPEs for the cleaning staff Train cleaners on appropriate cleaning procedures and the use of PPEs |  |  | MoLRD | Monthly | Included in the budget of the MoLRD | # of cleaning staff with adequate cleaning equipment # of facilities/ equipment provided for cleaning # of PPEs provided for cleaners # of training provided for cleaners | MoLRD | Monthly |

# ENVIRONMENTAL AND SOCIAL MANAGEMENT PLAN (ESMP) – Qoolbuulale Health Post

Table 4: Environmental and Social Management Plan Matrix (During Construction Phase)

| WB ESS | E&S Risks and Impacts | Mitigation Measures |  |  | Responsibility for Implementation | Timing for Mitigation | Budget for mitigation (in USD) | Monitoring Indicators | Monitoring Responsibility | Monitoring Frequency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ESS1: Assessment and management of Environmental and social risk and impacts |  |  |  |  |  |  |  |  |  |  |
|  | Risk of poor implementation of the mitigation measures and adherence to the set standards and procedures | Sensitize the contractor on E&S risk assessment and implementation of mitigation measures Provide training to the contractor and E&S teams working on the subprojects on understanding and implementing ESMP and requirements of WB’s ESF and WBG’s EHSGs. Raise awareness of workers (including subcontractors, temporary workers, and drivers) regarding the implementation of the OH&S and ESMP tailored to the project scope, through toolbox talks and other platforms |  |  | PCU & Contractor | Before the beginning of construction activity | -Cost of training to be conducted by the PCU is included in the project/ operational cost. -Cost incurred by the contractor is included in its budget | # of awareness sessions provided to the contractor # of training sessions provided to workers | PCU Social and Environmental Safeguard including GBV Specialists | Before the beginning of construction activity |
|  | Lack of notice before the start of construction to the community in the village | Provide notification through consultations/meetings to the VDC and the community in the village Post it on notice boards in common areas or establish appropriate signposts for notice |  |  | MoLRD and Contractor | Before the beginning of construction activity | Included in the contractor’s budget | # of meetings/ awareness raising sessions conducted # of notifications on the notice board/ signposts erected | PCU Social Safeguards Specialists | Before the beginning of construction activity |
|  | ESS 2: Labour and Working Conditions |  |  |  |  |  |  |  |  |  |
|  | Risks of child and forced labour | Awareness raising on child labour crimes will be conducted through training and posters Contractor to maintain staff records, minimum age for workers to be set at 18 years establishment of an accessible and efficient GRM |  |  | PCU / Contractor | Before and during the construction activity | Included in Contractor’s budget | # Labour register showing age and sex of persons # of workers’ grievances filed and of GRM cases filed, resolved or pending # of GRM cases solved Records of cases of child and forced labour reported | PCU Social Safeguards Specialist | Prior to commencement of activity and during construction activities (Monthly visit) |
|  | Labor and working conditions are not in compliance with WB and Somaliland legislations | Implement the LMP and ensure the construction is implemented in a safe and disciplined manner designed to minimize impacts on workers in the construction site and the environment. Listing of all staff and titles, new hires and departures Provide necessary personal protective equipment (PPE) to all field workers and conduct training on the use of PPE Grievance Mechanism and hotlines introduced to the workers |  |  | Contractor | Before and during the construction activity | Included in contractor’s staff costs | Availability of register and logbook # of PPEs provided to workers # of training on the use of PPEs provided % of workers with appropriate PPE # of grievances and/or incidents reported and solved. | PCU Social Safeguards Specialist | Prior to commencement of the activity and during construction (Monthly) |
|  | Exposure of labour to physical hazards on the project site, including injury | Undertake safety precautions to address safety hazards for workers and staff, including safety/warning signage, safety barriers around the construction site, and safe driving practices. Provide necessary personal protective equipment (PPE) to all construction workers Provide safety training in the management of hazards identified |  |  | Contractor | Before and during the construction activity | Included in contractor’s staff costs | # of regular safety training provided # of PPEs provided to construction workers % of workers with appropriate PPE # of OHS incident reported | PCU Social Safeguards Specialist | Monthly |
|  | Delayed payment or underpayment of workers, leading to complaints and conflict | Ensure provision of timely and equitable payment system. Provide labour rights orientation training to workers. Establish accessible and efficient GM system for workers and introduce them to workers. |  |  | Contractor | Before and during the construction activity | Included in contractor’s staff costs | Record of daily payment and appropriate measures taken for delayed payments # of grievances received # of Labor rights training conducted | PCU Social Safeguards Specialist | Monthly |
|  | Discrimination against women and vulnerable groups in employment | Provide the orientation of the labour management procedure guideline to the contractor Implement the LMP and comply with WB labour procedures Grievance Mechanism and hotlines disseminated and awareness. |  |  | Contractor/PCU Social Safeguard Specialist | Before the commencement of the construction activity | Included in contractor’s staff costs Cost of training to be conducted by the PCU is included in the project/ operational cost. | # of orientation training on labour management procedures conducted # of women and vulnerable group workers # of grievances received | PCU Social Safeguards Specialist | Monthly |
|  | ESS 3: Resource Efficiency and Pollution Prevention and Management |  |  |  |  |  |  |  |  |  |
|  | Lack of management and disposal of waste material generated from rehabilitation activities | Establish appropriate designated pathways and sites for disposal of solid waste shall be identified consistently with the local and international requirements Provide waste collection tools for temporary storage of solid waste. Regular collection and disposal of generated solid waste at designated and authorized disposal sites in consistence with the local and international requirements including WBG General EHS Guidelines. Reuse and recycling of the waste generated should be prioritized Ensure mechanisms exist for community to bring forth any complaints/feedback concerning the waste disposal by the contractor |  |  | Contractor | During the construction activities | Included in Contractor’s budget | # of the waste collection tools provided for temporary storage of the solid waste # of waste collection activities conducted/ frequency (daily/in two days/weekly) Records of amount of solid waste re-used, recycled, disposed, where and when # of grievances filed related to Waste management | PCU Environmental Specialist | Monthly |
|  | Dust Generation | Dust control measures should be employed during the construction such as regular water spraying of the ground Wear PPE (including safety glasses and gloves and dust masks). Ensure all workers wear appropriate personal protective equipment (PPE), like masks and respirators |  |  | Contractor | During the construction activities | Included in Contractor’s budget | # of dust suppression measures applied (e.g., water spraying) # of PPEs provided to construction workers (including dust masks) % of workers with appropriate PPE | PCU Environmental Specialist | Monthly |
|  | Increased levels of noise from the construction machinery that can produce noise | Selecting equipment with lower noise emissions Provide hearing protection where necessary (when sound level over 8 hours reaches 85 dB(A)) Confining the usage of high machinery to non-working/resting hours No noise is allowed from machinery if used during evening hours. |  |  | Contractor | During the construction activities | Included in Contractor’s budget | # of hearing protection equipment used # of noise/vibration-related complaints received from staff or nearby residents | PCU Environmental Specialist | Monthly |
|  | ESS 4: Community Health and Safety |  |  |  |  |  |  |  |  |  |
|  | Increased GBV/SEAH cases | Implementation and monitoring of GBV/ SEAH prevention and Response Action Plan All workers to sign CoCs Conduct awareness sessions for both contractors and workers on GBV/SEAH prevention and reporting. Dedicated reporting channel for victims through GBV service providers and dedicated channels. |  |  | Contractor/ PCU-Gender Specialist | During the construction activity | -Included in the contractor’s budget -Cost of training to be conducted by the PCU is included in the project/ operational cost. | # of GBV-related awareness sessions held % of workers who signed the CoC # of GBV-related grievances recorded # of GBV-related incidents reported | PCU- GBV Specialist | Monthly |
|  | ESS 5: Land Acquisition, Restrictions of Land Use and Involuntary Resettlement |  |  |  |  |  |  |  |  |  |
|  | Land ownership and land donation issues | Obtain community agreement on the use of land through a voluntary land donation arrangement. Ensure the land taken does leve the donors with less land to sustain their livelihood. Comprehensive community consultations and meetings should be conducted ensuring land donation process happens free from coercion, manipulation, or pressure from public or traditional authorities. |  |  | PCU Safeguarding Team | Prior to commencement of construction | No additional cost required | Required Voluntary Land Donation (VLD) agreements signed by the community and endorsed by the relevant government entities Community consultations conducted and fully documented (check the documented evidence) | PCU Safeguarding Team | Before the start of the construction (this has recently been completed by the PCU safeguarding team) |
|  | ESS 6: Biodiversity Conservation and Sustainable Management of Living Natural Resources |  |  |  |  |  |  |  |  |  |
|  | Removal of indigenous trees and ecosystem disruption | At the construction site, there are scattered shrubs and a few small trees commonly found in the semi-arid environment of the area. These trees and shrubs will not be removed and reduced to a minimum. Trees and shrubs will be re-planted in the compound after the rehabilitation to replace those removed or harmed |  |  | Contractor / MoLRD | During and after construction activities | Included in the contractor’s budget | # of trees re-planted after construction | PCU Environmental Safeguards Specialist / MoLRD | During and after the construction activities |
|  | ESS 10: Stakeholder Engagement and Information Disclosure |  |  |  |  |  |  |  |  |  |
|  | Lack of information disclosure leading to lack of transparency and suspicions of mismanagement of the sub project | Implementation of Project SEP on stakeholder engagement especially those living around the vicinity. Conduct consultations, providing information on the sub-project |  |  | Contractor | Before starting the construction activities | -Included in the contractor’s budget | # of consultations conducted | PCU- Social Safeguards Specialist | Before starting the construction activities |
|  | Risks of lack of information on access to GRM leading to lack of accountability | Awareness raising on GRM and all the available channels |  |  | Contractor / PCU Social Safeguards Specialist | Before the start of the construction activities | -Included in the contractor’s budget -Cost of awareness raising sessions to be conducted by the PCU is included in the project/ operational cost. | # of awareness sessions on GRM | PCU- Social Safeguards Specialist | Monthly |

Table 4: Environmental and Social Management Plan Matrix (Operation Phase)

| WB ESS | E&S Risks and Impacts | Mitigation Measures |  |  | Responsibility for Implementation | Timing for Mitigation | Budget for mitigation (in USD) | Monitoring Indicators | Monitoring Responsibility | Monitoring Frequency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | ESS 2: Labour and Working Conditions |  |  |  |  |  |  |  |  |  |
|  | OHS risks for the workers of the health post after construction | Regular training for workers in workplace safety. Preparation and implementation of health and safety plan for the health post |  |  | MoLRD | Quarterly | Included in the budget of the MoLRD | # of training sessions provided # of health and safety plans available | MoLRD | Quarterly |
|  | Risk of GBV/SEAH among workers of the health post after construction | All workers sign CoCs. Establish dedicated reporting channel for GBV survivors Provide GBV awareness training to workers |  |  | MoLRD | Quarterly | Included in the budget of the MoLRD | % of staff signed COCs # of training sessions provided | MoLRD | Quarterly |
|  | ESS 3: Resource Efficiency and Pollution Prevention and Management |  |  |  |  |  |  |  |  |  |
|  | Risk of poor sanitation conditions at the workplace leading to health problems, discomfort and poor aesthetic values | Provide cleaning staff with adequate cleaning equipment and materials. Provide adequate facilities/equipment for cleaning and disposal of solid waste Provide required PPEs for the cleaning staff Train cleaners on appropriate cleaning procedures and the use of PPEs |  |  | MoLRD | Monthly | Included in the budget of the MoLRD | # of cleaning staff with adequate cleaning equipment # of facilities/ equipment provided for cleaning # of PPEs provided for cleaners # of training provided for cleaners | MoLRD | Monthly |